ANTYBIU

QUOTATION

1. Project Overview

This quotation not a bill. It’s the best estimate at the cost of the development of your

new front-end website. I will be developing designs and then converting them into

websites based on your feedback.

1. Scope of Work

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| NO. | DESCRIPTION | DETAILS | ESTIMATED  HOURS | ESTIMATED  COST |
| 1.0 | Initial Design Review | Design what the site will look like | 6 | RM180 |
| 2.0 | HTML, CSS & JAVASCRIPT | | | |
| 2.1 | Site body development | Develop the structure of the site using HTML. | 10 | RM300 |
| 2.2 | Styles | Make the website look better via CSS | 10 | RM300 |
| 2.3 | Interactivity | Enable interactivity via Javascript | 5 | RM150 |
| 3.0 | QUALITY ASSURANCE | | | |
| 3.1 | Cross-Browser Compatitabilty | Ensure the site works on all browsers | 2 | RM60 |
| 3.2 | Bug Fixes | Removal of bugs | 1 | RM30 |
| 3.3 | Cross-Device Compatitability | Ensure the site looks good and works on multiple devices | 5 | RM150 |
| 3.4\* | Revisions | Revision of the site | 12 | RM360 |
| TOTAL |  |  | 51 | RM1,530 |

Calculated Cost -> RM 1530

Buffer -> +RM 100

Upfront Payment Discount\*\* -> -RM 100

Final Cost -> RM 1530

1. Pricings

The above pricings are calculated based on a rate of MYR 30 / Hr.

A buffer of RM100 will be added to encourage an upfront payment of 30% of

The final cost of the project and will be removed after said payment.

The upfont payment of RM459 will be refundable after 30 days of payment IF the project is terminated before completion. If said project isn’t terminated, completion of this payment will result in the removal of the buffer and the remaining balance shall be paid when the development of the project is finished.